Perfect — here is SECTION 16 — DEV BUILD SHEET (WEEK-BY-WEEK IMPLEMENTATION PLAN).

⚠️ This is not a vague roadmap — this is an engineering-ready, brutally practical build plan covering all screens (A1–A9, O1–O5, H1–H6), backend APIs, integrations, data models, and QA.

It is calibrated for a 2–3 person dev team (1 full-stack, 1 frontend, 1 part-time backend).

You can use this exactly to brief freelancers, agencies, or in-house developers.

# 🧩 SECTION 16 — DEV BUILD SHEET (WEEK-BY-WEEK PLAN)

(12-Week MVP Delivery Plan — Includes Owners, Home-Hunters, Admin)

# WEEK 0 — BEFORE CODING (Foundational Setup)

(1–2 days; this is mandatory)

### Tasks

- Set up GitHub repo + branch protection

- Set up CI/CD (Vercel + Supabase edge functions)

- Agree on component library & Tailwind config

- Import Design Tokens from Dashfolio+

- Create core Next.js project skeleton

- Create .env structure (no keys stored yet)

- Pick storage bucket structure

- Confirm all ID formats + naming conventions

- Create ERD (database schema) from Section 15

### Deliverables

- Clean monorepo

- Core packages installed

- Developer onboarding file README.md

- Schema draft ready for migration

# WEEK 1 — DATABASE + AUTH

(Foundation for everything else)

### Backend

- Users table

- Places table

- Viewings (slots)

- Messages + threads

- Offers table

- Surveys, purchases

- Tasks

- Tickets

- Integration logs

- Transactions + payouts

- System settings

### Auth

- Email/password login

- JWT session logic

- Role-based access (Owner/HH/Admin)

### Deliverables

- Database migrations complete

- Auth fully working

- Postman collection for all CRUD endpoints

# WEEK 2 — UI FRAME (LAYOUTS) + SIDEBAR / TOP NAV

(Owner / HH / Admin shared UI shell)

### Frontend

- Owner sidebar + route structure (O1–O5)

- HH sidebar + route structure (H1–H6)

- Admin sidebar + route structure (A1–A9)

- KPI cards component

- Table component

- Slide-out panel component

- Chat thread component

- Dark theme applied globally

### Deliverables

- Working sidebar navigation for all 3 roles

- Dummy data rendering correctly

- Shared UI components library established

# WEEK 3 — OWNER FLOW (O1–O3)

### O1 Dashboard

- KPIs (Listing Health, Messages, Bookings, Offer status)

- Upcoming viewings

- Actions list

### O2 Place Setup

- Basic details

- Pricing

- Description

- Location map

- Publish/unpublish

- Auto-save logic

### O3 Inbox

- Threads

- Message send

- Attachments

- Auto system messages

### Deliverables

- Owner can set up listing, publish, and message HH

- All screens visually match wireframes

# WEEK 4 — OWNER FLOW (O4–O5) + MEDIA UPLOAD

### O4 — Documents

- Photo upload (drag/drop)

- Video upload

- EPC + floorplan

- File preview

- Delete / replace

### O5 — Offers

- Table of offers

- Offer detail

- Accept / reject / counter

- Document verification section

### Media System

- S3/Supabase upload pipeline

- Virus check (basic)

- Compression for photos

### Deliverables

- Owners can fully manage their media and offers

- Media stored and linked correctly

# WEEK 5 — HOME-HUNTER FLOW (H1–H3)

### H1 Dashboard

- Saved listings

- Upcoming bookings

- Offers timeline

- New surveys available

### H2 Inbox

- Threads

- Attachments

- System messages

### H3 Bookings

- Calendar view

- List view

- Cancel booking

- Check-in/out indicator

### Deliverables

- HH can message Owners

- HH can book, manage, and cancel viewing slots

# WEEK 6 — HOME-HUNTER FLOW (H4–H6)

### H4 Saved Places

- Grid + list

- Sort + filter

- Status indicators

### H5 Offers / Applications

- Offer builder (amount + docs)

- Rental application form

- Upload proofs

- Offer timeline

### H6 Surveys

- Purchased surveys

- Available surveys

- PDF viewer

- Payment link (Stripe)

### Deliverables

- HH full commercial journey in place

- Surveys purchased and visible in H6

# WEEK 7 — ADMIN FLOW (A1–A3)

### A1 Dashboard

- Global KPIs

- Trends

- Error count

- Live system health

- Quick links

### A2 User Detail

- Combined Owner + HH view

- Trust score

- Behaviour timeline

- Attachments

- Flags

### A3 User List

- Table

- Filters

- Search

- Role toggles

### Deliverables

- Admin has full visibility of users and KPIs

# WEEK 8 — ADMIN FLOW (A4–A6)

### A4 Integrations & Status

- Pings

- Logs

- Cron job status

- Error viewer

- Buttons: Ping Now, Export Logs

### A5 Support Inbox

- 3-column layout

- Tickets

- SLA timers

- Reply + internal notes

- Assign to support

### A6 Taskboard

- Kanban

- Create task

- Assign

- Comments

- Linked user & place

### Deliverables

- Admin can monitor integrations, reply to users, and manage internal ops

# WEEK 9 — ADMIN FLOW (A7–A9)

### A7 Survey Marketplace Oversight

- Table view

- PDF viewer

- Verification checklist

- Approve / reject logic

- Payout calculator

### A8 Billing & Revenue

- KPIs

- Transactions table

- Payout table

- Refunds

- Manual payout

### A9 System Settings

- General

- Roles

- Regional settings

- Pricing

- Integrations (keys)

- Legal URLs

### Deliverables

- Survey marketplace fully workable

- Revenue and payouts functional

- Admin can configure platform

# WEEK 10 — INTEGRATIONS (STRIPE + TWILIO + EMAIL)

### Stripe

- Subscriptions

- One-off purchases

- Survey purchases

- Receipts

- Refunds

- Webhooks

### Twilio (WhatsApp)

- Send/receive

- Error handling

- Admin visibility in A4/A5

### Email (Resend/SendGrid)

- Password resets

- Notifications

- Booking confirmations

### Deliverables

- All payments, messages, emails fully live

# WEEK 11 — STABILISATION, QA, LOAD TESTING

### QA Cycles

- Owner journey end-to-end

- HH journey end-to-end

- Admin journey end-to-end

- Survey marketplace edge cases

- Booking conflicts

- Offer logic

### Load Tests

- 10k messages

- 1k bookings

- 500 concurrent survey viewers

### Security

- Rate limiting

- CORS

- Secure cookie sessions

### Deliverables

- MVP stable, load-tested, and secure

# WEEK 12 — FINAL POLISH + PRODUCTION DEPLOY + DOCS

### Polish

- Micro-animations

- Cleanup UI

- Empty states

- 404/500 pages

- Email templates

### Documentation

- API docs

- Admin manual

- Owner onboarding

- HH onboarding

### Deploy

- Production environment

- Backups

- Analytics + error tracking

### Deliverables

- Full MVP of Yalla.House deployed

- Internal documentation complete

- Ready for beta users

# SUMMARY VIEW (BIRDS-EYE)

| Week | What Gets Built |
| --- | --- |
| 0 | Setup |
| 1 | DB + Auth |
| 2 | Layouts + UI Shell |
| 3 | Owner Dashboard + Setup + Inbox |
| 4 | Owner Docs + Offers + Media |
| 5 | HH Dashboard + Inbox + Bookings |
| 6 | HH Saved + Offers + Surveys |
| 7 | Admin Dashboard + User Detail + Users |
| 8 | Integrations + Support + Tasks |
| 9 | Surveys + Billing + Settings |
| 10 | Stripe + WhatsApp + Emails |
| 11 | QA + Security + Load Testing |
| 12 | Polish + Deployment + Docs |

If you want, I can now generate:

### SECTION 17 — FRONTEND DEVELOPMENT SPEC (Component-by-Component Build Instructions)

or

### SECTION 18 — API SPEC (All endpoints, payloads, success/error codes)

or

### SECTION 19 — DATABASE SCHEMA WITH MIGRATIONS

Which one next?