Perfect next section. Let’s bolt on a clean, opinionated:

# 🧩 21 — Phase 1 → Phase 2 Migration Notes

Goal: Make Phase 1 feel “finished”, but design it so Phase 2 upgrades are an evolution, not a rewrite.

Use feature flags, additive schema changes, and backwards-compatible APIs.

## 21.1 Migration Principles

- Additive, not destructive

  - Phase 2 should add columns, tables, endpoints, not rip out Phase 1.

  - Avoid dropping columns / renaming fields in place. Deprecate via:

    - old_field → keep

    - introduce new_field

    - migrate + cut over with flags.

- Feature flags everywhere

  - Core config (A9) holds flags such as:

    - survey_marketplace_live

    - rightmove_enabled

    - zoopla_enabled

    - ai_support_routing_enabled

    - owner_manual_viewing_confirmation

  - Flags must:

    - Be read-only in Phase 1 (mostly off).

    - Allow gradual rollout by environment (dev → staging → prod → pilot users).

- APIs: don’t break existing clients

  - Never change request/response shapes in a breaking way.

  - Add new fields, don’t rename existing ones.

  - When something is superseded:

    - Mark in docs as “DEPRECATED: use x_new”.

    - Keep old fields for at least one full version cycle.

- Schema evolution: three-step

  - Prepare: Add nullable columns / tables, deploy code that can handle both.

  - Backfill: Background scripts update existing rows.

  - Enforce: Once backfill done → tighten constraints (e.g. NOT NULL).

## 21.2 What Is Phase 1 vs Phase 2? (Quick Map)

You already implicitly designed this, so let’s pin it down:

- Phase 1 (MVP)

  - Owner:

    - Basic listing flow: create → publish.

    - Auto-confirmed viewings.

    - Simple message/inbox.

  - Home-Hunter:

    - Gate + profile + auto-confirm booking.

    - Saved places, simple viewings list.

    - Basic offers/applications (even if not fully legal-integrated).

    - Surveys: view/buy where admin uploaded.

  - Admin:

    - Basic A1–A9 with tables + cards, minimal automation.

    - Manual tasks, manual payouts, manual support triage.

  - Integrations:

    - Stripe (subscriptions + services).

    - WhatsApp.

    - Email.

    - No portals (Rightmove/Zoopla) yet.

- Phase 2

  - Owners get:

    - Manual approval / auto-confirm choice.

    - More sophisticated calendar / slot rules.

    - Survey uploads + revenue share.

  - Home-Hunters get:

    - Rescheduling, cancellation flows polished.

    - Survey requests + marketplace breadth.

    - Deeper offers / negotiation timeline.

  - Admin:

    - Automation (tasks & support).

    - Marketplace scaling, fraud detection.

    - Analytics (funnels, cohorts, etc.).

  - Integrations:

    - Portal feeds (Rightmove/Zoopla).

    - More automation with Stripe webhooks, etc.

All migration notes below assume: Phase 1 is live, with real data, and we’re layering Phase 2 on top.

## 21.3 DB & Schema Migration Patterns

### 21.3.1 Enums → Lookup tables (future-proof)

Anywhere you’re tempted to use a hard-coded enum (e.g. status, priority, role):

- For core domains use enums initially, but design anticipating lookup tables later:

  - viewings.status

  - offers.status

  - tasks.category

Phase 2 migration pattern:

- Introduce lookup table: viewing_statuses (code, label, sort_order, is_active).

- Keep enum column, map enum values to lookup codes.

- For new features, use lookup table to drive UI (labels, colours).

- Later, unify (optional; not required for MVP).

### 21.3.2 Add columns, don’t repurpose them

Examples:

- Phase 1: viewings.status = confirmed | completed | cancelled.

- Phase 2 adds:

  - viewings.attendance_status (for show/no-show).

  - viewings.cancellation_reason.

Do not try to cram extra semantics into the status field.

### 21.3.3 Background backfills

Every time Phase 2 introduces a new derived metric:

- users.trust_score

- places.listing_health_score

- offers.conversion_stage

- surveys.revenue_total

Plan:

- Add column, nullable.

- Introduce background worker to compute for all existing rows.

- For new rows, compute at write-time.

- Only start relying on these metrics after backfill is done.

## 21.4 Domain-Specific Migration Notes

### 21.4.1 Viewings (H1, H3, H4, Owner O-side)

Phase 1:

- Auto-confirm bookings by rule.

- No reschedule; simple cancel (or even no cancel at first).

- Limited status set.

Phase 2 Adds:

- Owner setting: Auto-confirm vs manual-confirm:

  - New columns:

    - places.viewing_mode = auto | owner_confirmed.

  - New statuses:

    - viewings.status includes pending_owner, rejected.

  - New timestamps:

    - viewings.confirmed_at.

- Rescheduling / cancellation flows:

  - New columns:

    - viewings.rescheduled_from_id (nullable FK).

    - viewings.cancelled_by (owner | hunter | system).

    - viewings.cancellation_reason.

Migration Notes:

- Existing Phase 1 bookings:

  - Default places.viewing_mode = 'auto' for all current places.

  - All existing viewings become:

    - status = 'confirmed', confirmed_at = created_at.

- Incrementally:

  - Release setting allowing new Owners to choose owner_confirmed.

  - For existing Owners, keep auto until they manually change.

### 21.4.2 Messaging (Inbox, Support, WhatsApp)

Phase 1:

- Basic in-app chat: conversations + messages.

- Simple linkage with WhatsApp (one-directional notifications OK).

Phase 2:

- AI auto-reply (admin + possibly owner).

- Smart routing in support inbox.

- Templates & saved replies.

Migration Notes:

- Tables messages, support_messages stay.

- Introduce new optional columns:

  - messages.source = system | user | ai.

  - messages.ai_suggestion_id (if AI drafted).

- No breaking changes — old messages simply have source = 'user' or default.

### 21.4.3 Offers & Applications (H5 + O-side)

Phase 1:

- Simple offers:

  - status = draft | submitted | accepted | rejected.

  - Basic fields for sale/rent.

Phase 2:

- Add timeline events, counter-offers, more states:

  - offer_timeline table:

    - offer_id, event_type, payload, created_at.

  - New statuses:

    - viewed_by_owner, countered, withdrawn.

Migration Notes:

- Keep offers.status simple for now.

- When Phase 2 comes:

  - Backfill one event per existing offer:

    - event_type = 'submitted', created_at = offers.submitted_at.

  - Owner actions in Phase 2 write to timeline, but offers.status remains the “current snapshot”.

### 21.4.4 Surveys (H6 + A7)

Phase 1:

- Surveys may be:

  - Admin-uploaded only, or

  - Very controlled owner/HH uploads.

- Simple rights:

  - Survey + SurveyPurchases.

Phase 2:

- Full marketplace:

  - survey_requests, survey_payouts, fraud flags, revenue dashboards.

  - Owner/HH uploads from O/H flows.

  - More states: flagged, under_review.

Migration Notes:

- Design Phase 1 with the final tables (you already did nicely):

  - surveys, survey_purchases, survey_requests, survey_payouts.

- In Phase 1 you can:

  - Only use subset of statuses: uploaded, approved.

  - Keep requests / payouts mostly unused or manually handled.

- When enabling full marketplace:

  - Flip feature flag survey_marketplace_live in A9.

  - Start exposing UI blocks already backed by the tables.

### 21.4.5 Tasks & Automation (A6)

Phase 1:

- Tasks mostly created manually by Admin.

- Some optional “create task from ticket” / “create task from listing” actions.

Phase 2:

- Automatic tasks from:

  - Integrations (A4 errors)

  - Payouts (A7)

  - Billing (A8 → failed payments)

  - Viewings/Offers anomalies.

Migration Notes:

- From day one:

  - Make tasks table generic enough:

    - source = manual | support_ticket | integration | billing | survey | other.

    - source_id (generic FK id).

- Phase 1:

  - Set source = 'manual' or support_ticket.

- Phase 2:

  - Introduce “task templates” or triggers (could just be small services that insert into tasks).

### 21.4.6 Admin Analytics (A1, A2, A3, A8)

Phase 1:

- Light on-the-fly counts (OK while volume is low).

- Some basic metrics (e.g. counts, simple conversion rates).

Phase 2:

- Need:

  - Funnels, cohorts, trends.

  - Possibly warehouse (BigQuery, Snowflake, etc.) or materialised views.

Migration Notes:

- Phase 1:

  - Use transactional DB for all dashboards.

  - Optionally, create a small admin_metrics_daily table.

- Phase 2:

  - Introduce ETL to replicate to a warehouse or create richer materialised views.

  - Keep A1, A2 reading from admin_metrics_daily or warehouse views rather than heavy live aggregation.

## 21.5 API & Client Migration Strategy

### 21.5.1 Versioning style

- Keep one API version (v1) as long as possible.

- Use expansion of responses:

  - Phase 1:

{

"id": "v_123",

"status": "confirmed"

}

  - Phase 2:

{

"id": "v_123",

"status": "confirmed",

"attendanceStatus": "attended",

"cancellationReason": null

}

- Frontend: treat unknown fields as optional, not required.

### 21.5.2 Kill switches

In A9, plan for manual kill switches:

- whatsapp_notifications_enabled

- survey_payouts_enabled

- ai_support_routing_enabled

If a new Phase 2 feature misbehaves, turn it off without redeploy.

## 21.6 Data Migration Playbook (Repeatable Process)

Whenever Phase 2 introduces something non-trivial:

- Design doc

  - Short RFC: “What changes, which tables, what flags, what rollout.”

- Additive schema migration

  - New columns/tables only.

  - Migrations idempotent (safe to rerun).

- Code support for both old + new

  - Backend understands:

    - old rows (missing new fields → default).

    - new rows (with new fields).

- Backfill job

  - Script to update old records gradually:

    - e.g. set confirmed_at for all old viewings.

  - Run off-peak, small batches.

- Monitor

  - Check metrics in A1 and logs in A4 during/after roll-out.

- UI update + flag flip

  - Only once DB & API stable, update Framer/React UI to surface new behaviours.

  - Flip feature flags gradually (internal / beta users / everyone).

- Clean-up (later)

  - Optionally remove deprecated code/fields once you’re confident.

  - Not required immediately; can be a “Phase 2.5” activity.

## 21.7 Backward Compatibility & UX

- Don’t “strand” early users:

  - Existing bookings remain valid and visible.

  - Old offers still show a sensible timeline, even if they lack new Phase 2 fields.

  - Surveys purchased in Phase 1 are forever accessible in H6, regardless of marketplace upgrades.

- UI principle:

  - If a Phase 2 element requires data that old records don’t have → show a simple fallback:

    - “This booking was created before our latest update; some details may be missing.”

## 21.8 Non-Functional Migration Concerns

- Performance

  - New indexes must be tested in staging; avoid index bloat.

- GDPR & Compliance

  - Any new logs or analytics must respect existing GDPR deletion flows.

  - When adding new tables (survey_requests, events_log extensions), make sure they’re included in “delete my data” workflows.

- Observability

  - Add new events (e.g. buyer_gate_completed, survey_purchased, task_auto_created) to events_log from day one in Phase 2 so you can analyse behaviour.

If you’d like, next we can do a short “22 — Open Questions & Parking Lot” section where we explicitly list areas we know we might change (e.g. referencing providers, Germany-specific flows, landlord compliance) so freelancers don’t over-engineer those parts in Phase 1.