Table of Contents

NoAgent_Phase1_Wireframes_and_Flows_Spec_v1.1	1

📎 WIREFRAME INDEX	1

🔒 Wireframe Index (Phase-locked)	2

⚠️ Rules (non-negotiable)	3

PRODUCT SUMMARY (1 PAGE)	3

What is NoAgent?	4

NoAgent is not:	4

Who this project is for	4

What this task is (very important)	4

UX RULES	5

UX Rules (Must Follow)	5

FLOWS (FIGJAM)	6

Required FigJam outputs	6

BUILD ORDER (so work stays focused)	6

TOOLS & ACCESS	6

Tools You Will Use	6

Folder Structure (Figma)	7

ACCEPTANCE CRITERIA (DEFINITION OF DONE)	7

# NoAgent_Phase1_Wireframes_and_Flows_Spec_v1.1

## 📎 WIREFRAME INDEX

Purpose: Define the full scope. No renaming. No missing screens.

### 🔒 Wireframe Index (Phase-locked)

#### PUBLIC PAGES

- WF-P1 — Home / Landing (Phase 1)

- WF-P2 — Services & Pricing (Phase 1)

- WF-P3 — About NoAgent (Phase 1)

- WF-P4 — Legal Hub (Phase 1)

- WF-P5 — Contact / Support (Phase 1)

- WF-P6 — Public Property Page (Phase 1 – same component as WF-O5)

#### OWNER WORKSPACE

- WF-O1 — Owner Dashboard (Phase 1)

- WF-O2 — My Listings + Wizard (Phase 1)

- WF-O3 — Inquiries & Offers (Phase 1)

- WF-O3A — Agent Search / Agent Introduction (Phase 1 – light panel / modal)

- WF-O4 — Calendar (Phase 1)

- WF-O5 — Public Property Page (Owner Preview) (Phase 1)

#### HOME-HUNTER WORKSPACE

- WF-H1 — Home-Hunter Dashboard (Phase 1)

- WF-H2 — Inbox (Phase 1)

- WF-H3 — My Bookings (Phase 1)

- WF-H4 — Saved Places (Phase 1)

- WF-H5 — Offers & Applications (Phase 1)

- WF-H6 — Survey Hub (Phase 2 – greyed)

#### ADMIN WORKSPACE

- WF-A1 — Admin Dashboard (Phase 1)

- WF-A2 — Global Listings Overview (Phase 1)

- WF-A3 — Users (Owners / Home-Hunters / Agents / Partners) (Phase 1)

- WF-A4 — Integrations Overview (Phase 1)

- WF-A5 — Support / Requests (Phase 1)

- WF-A6 — Surveys & Reports (Phase 2 – greyed)

- WF-A7 — Tasks (Phase 2 – greyed)

- WF-A8 — Billing (Phase 1 – light)

- WF-A9 — Analytics (Phase 1 – read-only)

#### (REAL)AGENTS WORKSPACE (Phase 2 — greyed)

Purpose: this is the market-capture wedge (scheduling + comms layer). Visible but greyed in this contract.

- WF-RA1 — Inbox & Enquiries (Phase 2 – greyed)

- WF-RA2 — Calendar & Viewings (Phase 2 – greyed)

- WF-RA3 — Listing Pack Viewer (Phase 2 – greyed)

- WF-RA4 — Quote Packages (Phase 2 – greyed)

## ⚠️ Rules (non-negotiable)

- Names are frozen

- Phase 2 must be clearly greyed

- No merging or inventing screens

- Reuse patterns (cards, tables, panels, drawers)

- If unsure → ask first

## PRODUCT SUMMARY (1 PAGE)

Purpose: Align thinking. Avoid “pretty but wrong”.

### What is NoAgent?

NoAgent is a property workspace for owners, home-hunters, and real agents.

It helps people:

- list property once

- manage inquiries, viewings, and offers

- coordinate with agents without commission

- avoid inbox spam and admin chaos

- build a structured Listing Pack that answers questions once and reuses forever

### NoAgent is not:

- a traditional estate agent

- a listing portal

- a marketing website

### Who this project is for

- Owners — selling or renting

- Home-Hunters — booking viewings & making offers

- Real Agents — optional, introduced via NoAgent (Phase 2 wedge)

- Admins — internal control & integrations

### What this task is (very important)

✅ Visualising flows

✅ Aligning screens

✅ Making complexity understandable

✅ Preparing for development

❌ Not branding

❌ Not UI polish

❌ Not UX research

❌ Not development

## UX RULES

Purpose: Prevent scope drift.

### UX Rules (Must Follow)

- Do not simplify flows

- Do not remove screens

- Do not rename wireframes

- Reuse patterns (cards, tables, panels, drawers)

- Phase 2 = greyed, not removed

- Labels over beauty

- Ask before changing structure

- Consistency > creativity

## FLOWS (FIGJAM)

Purpose: Make the product explainable at a glance.

### Required FigJam outputs

- Master Flow Map (single flow covering all user groups)

- End-to-end key flows:

  - Owner creates pack → publishes → receives enquiries

  - Home-Hunter requests viewing → verification → booking confirmed

  - (Phase 2 greyed) RealAgent wedge: enquiry → scheduling → pack Q&A → quote

## BUILD ORDER (so work stays focused)

- Build/update FigJam flows first (Master Flow Map)

- Phase 1 wireframes in Figma (all listed above)

- Ensure Phase 2 screens are visible but greyed (H6, A6, A7, RA1–RA4)

- Cross-link where obvious (do not invent new screens)

## TOOLS & ACCESS

Purpose: Remove setup friction.

### Tools You Will Use

- Figma (UI wireframes)

- FigJam (flows & relationships)

You will:

- work inside my files

- not create external documents

- follow naming conventions exactly

I will invite you via email.

## Folder Structure (Figma)

- 📁 Public Pages

- 📁 Owner Workspace

- 📁 Home-Hunter Workspace

- 📁 Admin Workspace

- 📁 RealAgents Workspace (new)

- 📁 Shared Components

- 📁 FigJam Flows

## ACCEPTANCE CRITERIA (DEFINITION OF DONE)

Purpose: Define success.

Work is complete when:

- All Phase 1 wireframes exist in Figma

- All Phase 2 items are visible but greyed

- End-to-end flows are mapped in FigJam

- I can explain the product without extra explanation

- Nothing critical is missing or renamed