# NoAgent Execution Plan

Table of Contents

NoAgent — Execution Plan	1

What Claude Does vs What Tarek Does + Phased Timeline	1

1. The Boundary: Claude vs Human	1

What Claude Can Produce (On Request)	1

What Only Tarek Can Do	1

The Handoff Pattern	1

2. Stack Decisions (Confirmed)	1

3. Phased Execution Plan	1

Assumptions	1

Monthly Cost Estimate (Launch Stack)	1

Phase 1: NOW (Weeks 1–6) — Foundation + First Listing Live	1

Week 1–2: Legal + Accounts + Repo	1

Week 3–4: Core Listing Flow	1

Week 5–6: Enquiry + Viewing + Deploy to Production	1

Phase 2: NEXT (Weeks 7–14) — Transactions + First Revenue	1

Week 7–8: Offers + Deal Room	1

Week 9–10: Billing + Stripe Integration	1

Week 11–12: Service Marketplace (MVP)	1

Week 13–14: Rental Extensions	1

Phase 3: LATER (Weeks 15–24) — Scale + Trust + Growth	1

Week 15–17: Verification + Trust & Safety	1

Week 18–20: Admin Console + Analytics	1

Week 21–24: Growth Engine + Second City	1

4. Timeline Summary	1

5. How to Work With Claude: Session-by-Session Plan	1

6. Risk Register (What Could Slow You Down)	1

7. Your Immediate Next 10 Actions (This Week)	1

# NoAgent — Execution Plan

## What Claude Does vs What Tarek Does + Phased Timeline

# 1. The Boundary: Claude vs Human

## What Claude Can Produce (On Request)

Claude can generate any text-based artifact — code, configuration, documentation, templates, copy, schemas, scripts. Specifically:

| Category | What Claude Delivers | Format |
| --- | --- | --- |
| Codebase scaffolding | Full mono-repo with all files, configs, package.json files, turbo.json, docker-compose, .env.example | Copy-pasteable file tree |
| Database schema | Complete Prisma schema with all models, relations, indexes, enums | schema.prisma file |
| Migrations | Initial migration SQL, seed script with jurisdiction configs and test data | SQL + TypeScript files |
| tRPC routers | Every router (listing, enquiry, viewing, offer, deal room, application, marketplace, billing, review, moderation, verification, analytics) with full RBAC middleware | TypeScript files |
| Service layer | Business logic for each module (listing.service, offer.service, pricing.service, risk.service, etc.) | TypeScript files |
| Frontend pages | Next.js pages, layouts, components (listing creator, search, dashboard, deal room, inbox, admin console) | TSX files |
| UI components | Design system primitives, listing cards, offer forms, viewing scheduler, deal room milestone tracker | TSX + Tailwind |
| Worker processors | BullMQ queue definitions and processors (email, SMS, media processing, risk scoring, reminders, nudges) | TypeScript files |
| Infrastructure | Terraform modules (RDS, ElastiCache, S3, ECS, Secrets Manager, CloudWatch), CI/CD workflows | HCL + YAML files |
| Email templates | All lifecycle emails (React Email templates) | TSX files |
| Legal document templates | Terms of Service draft, Privacy Policy draft, Cookie Policy draft, Tenancy Agreement template structure, Content Moderation Policy | Markdown / Word docs |
| SEO pages | Programmatic page templates, area data schema, sitemap generator, Schema.org markup | TSX + TypeScript |
| Ad copy | Google Ads copy, Facebook/Instagram ad text, landing page copy variants | Text / Markdown |
| Outreach scripts | Provider emails, partner pitch decks content, founding seller outreach | Text |
| Documentation | Architecture docs, API docs, runbooks, playbooks, ADRs, onboarding guides | Markdown |
| Test suites | Unit test files, integration test files, E2E test specs (Playwright), test helpers, factories | TypeScript files |
| Configuration | ESLint, Prettier, Tailwind config, TypeScript configs, Sentry config, logger config | Config files |

What this means practically: When you’re ready to build a specific module, you tell me which one, and I produce the complete, working code for it. Not pseudocode — actual files you paste into your repo.

## What Only Tarek Can Do

These are actions that require a human identity, a credit card, a legal signature, or a physical presence.

| Category | Action | Why Only Human |
| --- | --- | --- |
| Legal entity | Register a UK Ltd company (Companies House) | Legal identity required |
| Legal entity | Open a business bank account | ID verification in person or video |
| Legal entity | Register with ICO as data controller | Legal entity required |
| Legal entity | Engage a solicitor for T&Cs / Privacy Policy review | Professional engagement (Claude drafts, solicitor reviews) |
| Legal entity | Obtain insurance (PI, cyber liability, D&O) | Business decision + payment |
| Legal entity | VAT registration assessment (accountant) | Professional advice |
| Accounts | Create AWS account + set up billing alerts | Credit card + identity |
| Accounts | Create Vercel account (Pro plan) | Credit card |
| Accounts | Create GitHub organisation + repo | Account creation |
| Accounts | Create Clerk account + configure application | Account creation |
| Accounts | Create Stripe account + enable Connect | Business verification (ID + bank) |
| Accounts | Create Postmark account + verify domain (DNS records) | Domain ownership + DNS access |
| Accounts | Create Twilio account + get UK sender ID | Account + compliance |
| Accounts | Create Sentry account | Account creation |
| Accounts | Create Datadog / Grafana Cloud account | Account creation |
| Accounts | Create Onfido account (sandbox) | Account creation |
| Accounts | Apply for Land Registry API access | Application process |
| Accounts | Get Companies House API key | Account creation |
| Accounts | Create Google Ads account | Credit card + billing |
| Accounts | Set up GA4 property + PostHog | Account creation |
| Accounts | Create DocuSign / Adobe Sign developer account | Account creation |
| Domain | Purchase domain (noagent.com or alternative) | Payment |
| Domain | Configure DNS (nameservers, A/CNAME records, DKIM/SPF/DMARC) | DNS registrar access (Claude tells you exactly which records) |
| Brand | Commission brand identity (logo, colours, typography) | Creative decision + designer engagement |
| Hiring | Recruit developers / designer / QA (if not solo) | Human judgment + employment |
| Partnerships | Send outreach emails to providers | Personal credibility |
| Partnerships | Sign partner agreements | Legal commitment |
| Partnerships | Recruit founding sellers (calls, relationship building) | Personal network |
| Content | Record video testimonials / walkthrough videos | Physical presence |
| Launch | Apply for Rightmove / Zoopla data feed (when ready) | Business relationship |
| Ongoing | Respond to support tickets, moderation decisions | Human judgment |
| Ongoing | Approve production deployments | Decision authority |

## The Handoff Pattern

The workflow between us looks like this:

Tarek creates account → gives Claude the config details (not passwords)
                              │
                              ▼
Claude generates setup code / config → Tarek pastes into dashboard or repo
                              │
                              ▼
Claude generates application code → Tarek pushes to GitHub
                              │
                              ▼
CI/CD (GitHub Actions) auto-deploys → Tarek verifies in staging
                              │
                              ▼
Tarek promotes to production

For each account, the pattern is:

- Tarek creates the account and gets API keys

- Tarek tells Claude: “I have Clerk set up, publishable key is pk_live_xxx, what next?”

- Claude generates the exact configuration code, middleware setup, webhook handler, etc.

- Tarek adds secrets to the repo / Vercel environment variables

- Claude generates the integration code that uses those services

# 2. Stack Decisions (Confirmed)

Based on the four deliverables so far, here are the stack choices. These are final unless you want to override any.

| Layer | Choice | Reasoning |
| --- | --- | --- |
| Monorepo | Turborepo + pnpm | Lightweight, fast, great DX. No Nx overhead. |
| Frontend | Next.js 14 (App Router) + TypeScript + Tailwind CSS | SSR for SEO, ISR for programmatic pages, React ecosystem. |
| API | tRPC (inside Next.js API routes) | End-to-end type safety, no codegen, monorepo-native. REST adapter later if needed for external consumers. |
| Database | PostgreSQL 16 + PostGIS (via Supabase or AWS RDS) | Geo queries for property search, mature, reliable. Supabase if you want managed + dashboard; RDS if you want full AWS control. |
| ORM | Prisma | Schema-as-code, migration tooling, type-safe client. |
| Auth | Clerk | MFA, social login, RBAC primitives, webhooks, hosted UI components. Fastest to production. |
| Cache / Queue | Redis (Upstash or ElastiCache) + BullMQ | Rate limiting, session cache, job queue. Upstash is serverless (simpler); ElastiCache if going full AWS. |
| File Storage | AWS S3 + CloudFront CDN | Presigned uploads, signed URLs for private docs, image processing via Sharp in workers. |
| Email | Postmark (transactional) + React Email (templates) | Best deliverability for transactional email. React Email for type-safe, component-based templates. |
| SMS | Twilio | UK sender ID support, reliable delivery. |
| Payments | Stripe + Stripe Connect | Listing packages, subscriptions, marketplace payouts. |
| KYC | Onfido | UK ID verification, document checks, liveness detection. |
| E-Signature | DocuSign (or Signable for UK-focused, cheaper) | Tenancy agreements, deal room documents. |
| Observability | Sentry (errors) + Datadog or Grafana Cloud (logs/metrics) | Sentry is essential. Datadog is better but expensive; Grafana Cloud has a generous free tier. Start with Grafana Cloud. |
| CI/CD | GitHub Actions | Native to GitHub, good ecosystem, free for public repos. |
| Hosting | Vercel (web apps) + AWS (data + workers) | Vercel handles Next.js deployment perfectly. AWS for everything else. |
| Analytics | GA4 (traffic) + PostHog (product analytics) | PostHog is open-source, self-hostable, generous free tier, good event tracking. |

One decision for you: Supabase vs raw AWS for Postgres + Redis.

Supabase gives you: managed Postgres with dashboard, built-in connection pooling, and a simpler setup experience. Good for solo/small team.

Raw AWS (RDS + ElastiCache) gives you: more control, better for production scale, but more infrastructure management.

My recommendation for a part-time founder: start with Supabase for the database (they support PostGIS). Use Upstash for Redis (serverless, pay-per-use). This eliminates infrastructure management overhead. Migrate to RDS/ElastiCache later if needed.

# 3. Phased Execution Plan

## Assumptions

- Part-time: approximately 15–20 hours/week

- Solo founder initially (Tarek), with Claude generating code

- May hire 1 developer after initial prototype is working

- UK launch, starting with one city (London borough or Manchester)

- Budget: bootstrapped (minimise monthly costs until revenue)

## Monthly Cost Estimate (Launch Stack)

| Service | Free Tier / Cost | Monthly |
| --- | --- | --- |
| Vercel (Pro) | Required for commercial use | £16 |
| Supabase (Pro) | 8GB DB, 250k auth requests | £20 |
| Upstash Redis | 10k commands/day free | £0–10 |
| Clerk (Pro) | 10k MAU included | £20 |
| Postmark | 100 emails/month free, then pay-as-you-go | £0–10 |
| Twilio | Pay-per-SMS (~£0.04/SMS) | £5–20 |
| AWS S3 + CloudFront | Pay-per-use | £5–15 |
| Sentry (Team) | 50k errors/month | £0 (free tier) |
| Grafana Cloud | 10k metrics, 50GB logs free | £0 (free tier) |
| Onfido | Pay-per-check (~£1.50/check) | £0–30 |
| Stripe | 1.4% + 20p per transaction | Variable |
| PostHog | 1M events/month free | £0 |
| Domain | Annual | ~£1/month |
| Google Ads | Discretionary | £50–150 |
| Total (pre-revenue) |  | £120–300/month |

## Phase 1: NOW (Weeks 1–6) — Foundation + First Listing Live

Goal: Get the core platform running so a real seller can create and publish a real listing, and a real buyer can find it, enquire, and book a viewing.

### Week 1–2: Legal + Accounts + Repo

Tarek does:

| # | Action | Time Est. | Notes |
| --- | --- | --- | --- |
| 1 | Register Ltd company on Companies House | 2h | Online, £12, takes 24–48h |
| 2 | Open business bank account (Tide or Starling — fastest) | 1h | Online, instant or same-day |
| 3 | Purchase domain | 30min | Check availability, buy on Cloudflare Registrar or Namecheap |
| 4 | Create GitHub organisation + private repo “noagent” | 15min |  |
| 5 | Create Vercel account, connect to GitHub repo | 30min |  |
| 6 | Create Supabase project (Pro plan) — enable PostGIS extension | 30min | Note the connection string |
| 7 | Create Upstash Redis database | 15min | Note the connection string |
| 8 | Create Clerk application | 30min | Configure: email+password, Google social login, MFA optional |
| 9 | Create Postmark account, add sending domain, configure DKIM/SPF | 1h | Requires DNS record creation |
| 10 | Create Sentry project | 15min | Note the DSN |
| 11 | Create PostHog project (Cloud, free tier) | 15min | Note the API key |
| 12 | Create AWS account (for S3 only initially) | 30min | Set up billing alert at £10 |
| 13 | Create S3 buckets (noagent-media, noagent-documents) + CloudFront distribution | 1h | Claude provides exact Terraform or CLI commands |
| 14 | Register with ICO | 30min | Online, £40 |
| 15 | Configure DNS: point domain to Vercel, add DKIM/SPF/DMARC records for Postmark | 1h | Claude provides exact records |

Claude generates (ask me for these):

| # | Deliverable | What You Get |
| --- | --- | --- |
| A | Complete mono-repo scaffold | Every file from the Prompt 2 tree — turbo.json, package.json files, tsconfig files, ESLint config, Tailwind config, docker-compose for local dev, .env.example, .gitignore, README |
| B | Prisma schema (full) | All models, relations, indexes, enums — the complete data model |
| C | Initial migration + seed script | SQL migration, seed script with jurisdiction configs (GB-ENG, GB-SCT), test users |
| D | Clerk integration | Auth middleware, webhook handler (user.created → sync to DB), tRPC context setup |
| E | tRPC setup | Root router, context, procedure builders (public, authed, seller, admin), RBAC middleware |
| F | CI pipeline | GitHub Actions YAML for lint, typecheck, test, build |
| G | DNS record list | Exact records to add for Vercel, Postmark, DMARC |
| H | S3 + CloudFront setup | AWS CLI commands or Terraform to create buckets with correct policies |

Sequence: Tarek does items 1–15 over the first week. As each account is created, tell Claude the config details and Claude generates the integration code. By end of week 2, the repo is set up, CI is running, and the database schema is deployed to Supabase.

### Week 3–4: Core Listing Flow

Claude generates:

| # | Deliverable | Scope |
| --- | --- | --- |
| I | Listing creation flow | Multi-step form (property type → address → details → pricing → photos → review → publish). Zod validation, tRPC mutations, Prisma operations. |
| J | Media upload system | Presigned S3 URL generation, client-side upload component, server-side processing (Sharp: resize, EXIF strip, thumbnails), CDN URL storage |
| K | Public listing page | SSR page at /property/[slug], Schema.org markup, responsive layout, photo gallery, map, enquiry CTA |
| L | Marketplace search | Search page with filters (location, price, beds, type), PostGIS geo query, pagination, map view |
| M | Programmatic SEO pages | Area page template at /sell-property-in/[area], data loading from area DB + Land Registry stats, ISR config |
| N | Basic pricing engine | Comparable sales lookup (Land Registry), confidence score, strategy selector |

Tarek does:

- Push generated code to repo, verify CI passes

- Test listing creation flow locally (docker-compose up → create a listing)

- Deploy to Vercel staging, test end-to-end

- Apply for Land Registry API access (this can take 2–4 weeks — start early)

- Start drafting Terms of Service (Claude generates a draft, solicitor reviews)

### Week 5–6: Enquiry + Viewing + Deploy to Production

Claude generates:

| # | Deliverable | Scope |
| --- | --- | --- |
| O | Enquiry system | Enquiry form, unified inbox, pre-qual questions, masked email relay (Postmark inbound), spam detection (basic heuristic) |
| P | Messaging | Conversation threads, real-time polling (WebSocket later), masked contact |
| Q | Viewing scheduler | Availability rules, booking flow, confirmation emails/SMS, reminders (BullMQ cron job), no-show tracking |
| R | Email templates | Welcome, enquiry received, viewing confirmed, viewing reminder (React Email) |
| S | Worker setup | BullMQ worker entry point, email processor, SMS processor, viewing reminder cron |
| T | Homepage + marketing pages | Homepage, /how-it-works, /pricing, /landlords, /buyers — responsive, SEO-optimised |

Tarek does:

- Create Twilio account, get UK phone number, configure sender ID

- Set up Postmark inbound email (for masked relay)

- Test full flow: register → create listing → publish → enquire → book viewing

- Deploy to production (Vercel production deployment)

- DNS: point live domain to Vercel production

Phase 1 Milestone: A real person can list a property, another person can find it via search, enquire, and book a viewing. The platform is live on a real domain with real HTTPS.

## Phase 2: NEXT (Weeks 7–14) — Transactions + First Revenue

Goal: Enable offers, deal rooms, billing (first revenue), and service marketplace (first provider integrations).

### Week 7–8: Offers + Deal Room

Claude generates:

| # | Deliverable |
| --- | --- |
| U | Offer system: structured submission, strength scoring, comparison dashboard, accept/reject/counter, best-and-final, immutable history |
| V | Deal Room: auto-creation on acceptance, milestone checklist (jurisdiction templates), document vault (S3 upload + versioned + per-doc ACL + CloudFront signed URLs), stakeholder invites, status dashboard, stall nudge cron |

Tarek does:

- Test offer flow end-to-end

- Create DocuSign/Signable developer account (for e-signature integration later)

- Draft milestone template for UK-England freehold sale and leasehold sale

### Week 9–10: Billing + Stripe Integration

Claude generates:

| # | Deliverable |
| --- | --- |
| W | Stripe integration: checkout sessions for listing packages (Basic/Pro/Premium), webhook handler (payment.succeeded, subscription events), billing dashboard, invoice generation |
| X | Package gating: features unlocked per package (e.g., Pro = portal syndication, Premium = priority support), middleware to check active package |

Tarek does:

- Complete Stripe business verification (requires ID + bank details)

- Set pricing: decide on package prices (Claude recommends based on market analysis)

- Test payment flow: purchase package → features unlocked → listing published

First revenue milestone: A seller pays for a listing package.

### Week 11–12: Service Marketplace (MVP)

Claude generates:

| # | Deliverable |
| --- | --- |
| Y | Provider registration + profiles: business verification, service areas, pricing, availability, portfolio |
| Z | Job booking: seller requests service → provider receives notification → accepts → schedules → delivers assets (photos/floorplans upload directly to listing) → completion confirmation |
| AA | Stripe Connect: provider onboarding, payout processing, platform fee deduction |
| AB | Reviews: post-job rating, transaction-gated, dual-submission |

Tarek does:

- Onboard 3–5 photographers in launch area (outreach emails — Claude wrote the scripts in Prompt 4)

- Onboard 2 EPC assessors

- Test: seller books photographer → photographer delivers photos → photos appear in listing

### Week 13–14: Rental Extensions

Claude generates:

| # | Deliverable |
| --- | --- |
| AC | Rental listing creation (rental-specific fields: rent, deposit, furnished, bills, min term) |
| AD | Application system: tenant applies, landlord reviews, accept/reject with structured reasons |
| AE | Referencing integration: API connection to referencing partner (Canopy/OpenRent referencing) |
| AF | Tenancy template engine: jurisdiction-specific agreement templates, e-signature |
| AG | Deposit handling: collection via Stripe, deposit protection scheme handoff (DPS API or manual) |

Tarek does:

- Sign up with a referencing partner (Canopy, HomeLet, or OpenRent referencing)

- Test full rental flow: landlord lists → tenant applies → referencing → accept → tenancy signed → deposit protected

- Recruit 2–3 founding landlords

Phase 2 Milestone: Full transaction capability (sale and rental). Revenue flowing from listing packages. Service marketplace operational with real providers.

## Phase 3: LATER (Weeks 15–24) — Scale + Trust + Growth

Goal: Verification system, admin console, moderation, advanced SEO, paid acquisition, and launch in second city.

### Week 15–17: Verification + Trust & Safety

Claude generates:

| # | Deliverable |
| --- | --- |
| AH | Onfido integration: ID verification flow, webhook handler, badge update |
| AI | Ownership verification: document upload + Land Registry cross-reference (if API access approved) |
| AJ | Risk scoring engine: heuristic rules (IP reputation, listing anomaly detection, behaviour patterns) |
| AK | Moderation queue: auto-flagged items + user reports, review interface, takedown/warn/suspend actions, appeal workflow |
| AL | Anti-fraud: image duplicate detection (perceptual hash), message scanning for payment patterns, listing limit enforcement |

Tarek does:

- Create Onfido account (move from sandbox to production)

- Verify Land Registry API access is working

- Test: register → verify ID → badge appears → listing shows “ID Verified”

- Set up moderation SLA: target response times

### Week 18–20: Admin Console + Analytics

Claude generates:

| # | Deliverable |
| --- | --- |
| AM | Admin console (separate Next.js app): KPI dashboard, moderation queue UI, user management, listing management, dispute resolution, jurisdiction config, audit log viewer, revenue dashboard |
| AN | Analytics integration: PostHog event tracking across all user actions (the 50+ events from Prompt 4), GA4 setup, funnel dashboards |
| AO | Lifecycle email sequences: all sequences from Prompt 4 Section 5 (listing abandonment, post-publish, enquiry nudges, offer flow, deal room, re-engagement) implemented in BullMQ + React Email |

Tarek does:

- Set up GA4 property, configure conversion events

- Review analytics dashboards, verify data is flowing

- First monthly metrics review

### Week 21–24: Growth Engine + Second City

Claude generates:

| # | Deliverable |
| --- | --- |
| AP | Programmatic SEO expansion: deploy area pages for 500+ UK towns, type×area variants |
| AQ | Blog infrastructure: MDX-based blog in Next.js, 10 seed posts (Claude writes them) |
| AR | Referral system: seller referral codes, provider referral codes, credit tracking |
| AS | Landing page variants: calculator page, social proof page, landlord page (from Prompt 4) |
| AT | Portal integration: BLM data feed for Rightmove (if partnership approved) |

Tarek does:

- Launch Google Ads campaigns (Claude provides the campaign structure and copy)

- Launch Facebook/Instagram ads

- Execute second city launch sprint (4-week plan from Prompt 4)

- Recruit providers in second city

- First press outreach (Manchester Evening News, London property blogs)

- Collect first case study from completed sale/let

Phase 3 Milestone: Platform has verification, moderation, admin tools, and analytics. Organic traffic growing. Paid acquisition running. Two cities active.

# 4. Timeline Summary

| Phase | Weeks | Calendar (if starting now) | Key Milestone |
| --- | --- | --- | --- |
| Phase 1: NOW | Weeks 1–6 | Mid-Feb → End-Mar 2026 | Live platform: list, search, enquire, book viewing |
| Phase 2: NEXT | Weeks 7–14 | Apr → May 2026 | Offers, deal rooms, billing (revenue), marketplace, rentals |
| Phase 3: LATER | Weeks 15–24 | Jun → Aug 2026 | Verification, admin, moderation, second city, growth engine |

Part-time adjustment: These timelines assume 15–20 hours/week. The Claude-generated code is the accelerant — instead of writing code, you’re reviewing, testing, and deploying it. The bottleneck is not code production; it’s account creation, partner recruitment, legal setup, and testing.

Realistic part-time multiplier: Add 50% to each phase if your weekly hours drop below 15.

| Scenario | Phase 1 | Phase 2 | Phase 3 | Total to Full Launch |
| --- | --- | --- | --- | --- |
| 20 hrs/week | 6 weeks | 8 weeks | 10 weeks | ~6 months |
| 15 hrs/week | 8 weeks | 10 weeks | 12 weeks | ~7.5 months |
| 10 hrs/week | 10 weeks | 14 weeks | 16 weeks | ~10 months |

# 5. How to Work With Claude: Session-by-Session Plan

Each time you sit down to work, follow this pattern:

Session structure (2–3 hours):

- Tell Claude what you completed since last session (accounts created, code deployed, issues found)

- Ask Claude for the next deliverable from the plan above (e.g., “Generate deliverable I: listing creation flow”)

- Claude produces the code

- You review it, paste it into your repo, run locally, fix any issues

- Push to GitHub → CI runs → deploy to staging → verify

Example first five sessions:

| Session | You Did Before | You Ask Claude For | Outcome |
| --- | --- | --- | --- |
| 1 | Nothing | Deliverable A: mono-repo scaffold | Repo created on GitHub with full structure |
| 2 | Created Supabase + Clerk accounts | Deliverables B+C: Prisma schema + migration + seed | DB schema deployed, seed data loaded |
| 3 | Noted Clerk keys + Sentry DSN | Deliverables D+E: Clerk integration + tRPC setup | Auth working, API layer running |
| 4 | Created S3 buckets | Deliverable J: media upload system | Photo upload working locally |
| 5 | Added DNS records | Deliverables I+K: listing form + public page | Can create and view a listing |

# 6. Risk Register (What Could Slow You Down)

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Land Registry API access delayed | Medium | Medium | Start application in week 1. Pricing engine works without it (manual comparables). Ownership verification deferred to Phase 3. |
| Rightmove/Zoopla partnership rejected | Medium | Medium | Platform works without portals. Social sharing + NoAgent marketplace are primary channels. Portal is a Phase 3 nice-to-have. |
| Stripe Connect verification slow | Low | High | Start Stripe setup in week 1. Alternative: manual provider payouts via bank transfer for first 3 months. |
| No founding sellers found | Medium | High | Offer free Premium package. Use personal network. Post in property forums. If needed, list a property you have access to (friend, family) as proof of concept. |
| Part-time availability drops below 10hrs/week | Medium | High | Focus on Phase 1 only. A live listing platform with search and enquiries is already valuable. Defer transactions and marketplace. |
| Legal review delays (T&Cs, Privacy Policy) | Medium | Low | Claude drafts everything. Use a template-based solicitor service (e.g., Rocket Lawyer, LawBite) for faster turnaround. Launch with draft terms, refine before significant user volume. |

# 7. Your Immediate Next 10 Actions (This Week)

These are in priority order. Each one unlocks the next step.

- Register the Ltd company on Companies House (online, 24h turnaround)

- Purchase the domain (check noagent.com / noagent.co.uk availability; alternatives: gonoagent.com, usenoagent.com, noagent.io)

- Create the GitHub organisation and private repo named noagent

- Create a Vercel account and connect it to the GitHub repo

- Create a Supabase project (Pro plan, region: eu-west-2 London)

- Create a Clerk application (email+password + Google login)

- Register with ICO (online, £40, 5 minutes)

- Ask Claude for Deliverable A (mono-repo scaffold) — push to GitHub

- Ask Claude for Deliverables B+C (Prisma schema + seed) — deploy to Supabase

- Ask Claude for Deliverables D+E (Clerk auth + tRPC) — first authenticated API call working

After these 10, you have a running application with auth, a database, and an API. Everything else builds on top of that.

This plan is your operating document. Refer back to it each session to know exactly what to do next.

When you’re ready to start, tell me: “Generate Deliverable A” and I’ll produce the complete mono-repo scaffold.